### Preliminary Environmental Budget

#### Project Name:			17C02 Couch Lateral, Sisemore Road

#### Key #:				N/A

STIP Year:			N/A

State or Federal Route:	Off-System; Sisemore Road

ODOT Hwy:			N/A

Location:			Sisemore Rd MP 6.77

Tumalo Dam  T16S R11E Section 33

County:			Deschutes

Environmental Classification:	2

Project Category:		Bridge

Preliminary Project Description: The structure was built in 1914 and is composed of reinforced concrete arches that are earthen-filled.  Two inch pipes were installed at the intersection of each arch to remove water that accumulated within the fill. As a result of these pipes becoming plugged and non-operative throughout the years, the water was trapped within the fill and the concrete, through freeze/thaw action, started to spall and deteriorate throughout the structure surfaces which has also exposed the rebar in the structure.  The project proposes to repair the bridge by removing the existing asphalt surface and all of the earthen fill within the structure.  The spalling on the concrete will then be patched from the inside, new perforated drain pipes will be installed spanning the width of the bridge at low points, new earthen fill consisting of coarse aggregate base rock to help facilitate drainage will be installed and a new four inch depth Asphalt Concrete surface will be installed.  New guardrail will be installed to meet current AASHTO standards.

Preliminary Environmental Issues: The bridge is eligible for the National Register.  The bridge is over Bull Creek.

Preliminary Costs for Environmental Work:

Region Environmental Coordinator			$7,500 (150 hrs)

Archaeological Resources

- Surveys and Clearance			$1,250 (25 hrs)

Historic Resources

- Surveys, Finding of Effect & Clearance		$3,000 (60 hrs)

- Historic 4(f) Documentation			$1,500 (30 hrs)

Biological Resources

- Rare Plant Surveys				$200 (4 hrs)

- No Effect Documentation			$1,000 ( 20 hrs)

Water Quality

- Water Quality Memorandum			$500 (10 hrs)

TOTAL ENVIRONMENTAL COSTS		$15,250

Assumptions: Estimate assumes no impacts to stream/waters.  Estimate is for PE phase only.    Archaeology – Phase 1 surveys will be conducted by ODOT staff (given the size of the disturbance area); Phase 2 Testing and Phase 3 Data Recovery for archaeology are not anticipated so are not included in this budget.  Historic – No adverse effect to the structure.  Biology – No rare plants are present.  No stormwater trigger for ESA.  Water Quality – All stormwater from contributing project area can be infiltrated.

Prepared by: 	Teresa L. Brasfield

Date: 		May 9, 2016